OPENCART MANUAL TESTING

TEST PLAN DOCUMENT

Manual Functional Testing | Portfolio Project

| Document Item | Details |
| --- | --- |
| Project Name | OpenCart E-commerce Application |
| Document Type | Software Test Plan |
| Testing Type | Manual Functional Testing |
| Prepared By | Junaid Rana |
| Document Version | 1.0 |
| Status | Draft / Practice Project |
| Target Environment | QA / Test Environment |
| Primary Tools | Microsoft Excel, Web Browser, GitHub; Jira if used |

# 1. Introduction

This Test Plan is for the E-Commerce Application  OpenCart Version 1.0. The objective of thistesting is to ensure that the application meets the requirements and is free of defects. This document serves as high level test schedule resource requirements and test deliverables.

# 2. Test Items:

E-Commerce Application: OpenCart, version1.0

# 3. Features to be tested

Register

Login & Logout

Forgot Password

Search.

Product Compare

Product display page.

Add to Cart

Wish List

Shopping Cart

Currencies

Home Page

Checkout Page

My Account Page

Order History Page

Downloads Page

Contact Us Page

Menu Options

Footer Options

# 4. Features Not to be tested:

Features not mention in section 3, “Feature to be tested” will not be tested.

Payment Gateway will be tested

Automation testing is not in scope.

# 5. Test Environment:

- Operating System: window 10

- Browser Google Chrome , Firefox , Edge

# 6. Tools

Following tools will be used in this project

- Bug Tracking Tool

- Word and Excel documents

# 7. Test Schedule:

- Test Planning: Start Date(20/09/2026) – End Date(22/09/2026)

- Test Case Development: Start Date(24/09/2026) – End Date(25/09/2026)

- Test Execution: Start Date(26/09/2026) – End Date(28/09/2026)

- Test Closure: Date

# 8. Test Responsibilities:

The following are sample high-level scenarios. They must be expanded into detailed test cases before execution.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Mr. | Test Manager | - Escalations |
| Ms.. | Test Lead | - Create the Test Plan and get the client signoffs - Interact with the application, create and execute the test cases - Report defects - Coordinate the test execution. Verify validity of the defects being reported. - Submit daily issue updates and summary defects reports to the client. - Attend any meeting with client. |
|  | Senior Test Engineer | - Interact with the application - Create and Execute the Test cases - Report defects |
|  | Test Engineer | - Interact with the application - Execute the Test cases - Report defects |
|  | Developer | - Bug fixing and Providing support during testing |
|  | Server Admin | - Responsible for maintaining the test environment |

# 9. Test Approach/Strategy:

Manual Testing will be used to test all the features/functionalities of the OpenCart application. As a part of functional testing, following approach will be followed.

Steps#1-Creation of Test Scenarios and Test Cases for the different features in scope

We will apply several Test designing techniques while creating Test Cases

- Equivalence Class Partition

- Boundary value Analysis

- Decision Table Testing

- State Transition Testing

- Use Case Testing

We also use our expertise in creating Test Cases by applying the below:

- Error Guessing

- Exploratory Testing

We prioritize the Test Cases

- Steps#2 – Our Testing Process, When we get an Application for Testing

- Firstly, we will perform Smoke Testing to check whether the different and important functionalities of the application are working.

- We reject the build, if the Smoke testing fails and will wait the stable build before performing in depth testing of the application functionalities.

- Once we receive a stable build, which passes Smoke Testing, we perform in depth testing using the Test Cases created.

- Multiple Test Resources will be testing the same Application on Multiple Supported Environment simultaneously.

- We then report the bugs in bug tracking tool and send dev. Management the defect found on that day in a status at the end of the day by email.

- As part of the Testing, we will perform the below types of Testing:

- Smoke Testing and Sanity Testing

- Regression Testing and Retesting

- Usability Testing, Functional  & UI Testing

# 10. Defect Reporting Procedure:

During the test execution –

1. Any deviation from expected behavior/result by the application will be noted. If it can not be reported as defect, it would be reported as an observation/issues will also be reported.

2. Any Usability issues or posed as a question.

3. After discovery of a defect, it will be retested to verify reproducibility of the defect.

4. Screenshots with steps to reproduce are documented

5. Assign or suggest severity and priority according to team guidelines.

6. Every day, at the end of the test execution, defects encountered will be sent along with the observations.

# 11. Entry Criteria & Exit Criteria of STLC phases:

| STLC Phase | Entry | Exit |
| --- | --- | --- |
| Requirement Analysis | Once the testing team receives the Requirements Documents or details about the Project | List of Requirements are explored and understood by the Testing team All Doubts are cleared |
| Test Planning | Testable Requirements derived form the given Requirements Documents or Project details Doubts are cleared | Test plan document signed off by the client |
| Test Design | Test plan document signed off by the client | Test Scenarios and Test Cases Documents are sign-off by the client |
| Test Execution | Test Scenarios and Test Cases Documents are signed-off by the Client Application is ready for Testing | Test Case Report and Defect Report are ready |
| Test Closure | Test Case Reports, Defect Reports are ready | Test Closure Report |

# 12. Test Completion Criteria:

All the identified defects must be fixed and verified.

All the test cases must be executed and passed.

All the test deliverables must be completed and submitted.

Performance test should pass the threshold limit.

The final release decision belongs to the authorized project stakeholders. A tester provides evidence and quality observations rather than independently approving a release.

# 13. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable test environment | Testing may be delayed or results may be unreliable. | Record downtime, coordinate with the team, and retry when stable. |
| Incomplete requirements | Expected behavior may be unclear. | Ask questions and document assumptions before execution. |
| Insufficient test data | Some scenarios cannot be executed. | Prepare dedicated valid and invalid test data in advance. |
| Limited browser coverage | Compatibility issues may remain undiscovered. | Test supported browsers based on the project requirement. |
| Late defect fixes | Retesting and regression may be delayed. | Prioritize critical flows and communicate blockers early. |
| Sensitive information in files | Privacy or security exposure. | Use dummy data and never upload real passwords or confidential information. |

# 1

# 16. Approvals:

Following documents needs client’s approval.

Test Plan

Test Scenarios

Test Cases

Reports

# 18. Test Deliverables:

- Test cases

- Test reports

- Defect reports

# 19. Document Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | To be updated | Junaid Rana | Initial test plan created for OpenCart manual testing portfolio project. |